**DAY – 3 ASSIGNMENT - 4**

**Epic:** Shipping

**Features:**

1. Shipping Address Management
2. Order Tracking
3. Delivery Instructions
4. Schedule Delivery

**User Stories:**

1. **Shipping Address Management**  
   a. Add a new shipping address  
   b. Update an existing shipping address
2. **Order Tracking**  
   a. Track where my order is now  
   b. Get notifications about delivery status
3. **Delivery Instructions**  
   a. Add special instructions for delivery (e.g., “Leave at door”)  
   b. Change or remove delivery instructions
4. **Schedule Delivery**  
   a. Choose a delivery date and time  
   b. Reschedule delivery if needed

**Tasks:**

1. **Add a new shipping address**
   1. Build UI layer – 6 hrs
   2. Build API layer – 8 hrs
   3. Build DB layer – 5 hrs
2. **Update an existing shipping address**
   1. Build UI layer – 5 hrs
   2. Build API layer – 7 hrs
   3. Build DB layer – 4 hrs
3. **Track where my order is now**
   1. Build UI layer – 7 hrs
   2. Build API layer – 10 hrs
   3. Build DB layer – 6 hrs
4. **Get notifications about delivery status**
   1. Build UI layer – 4 hrs
   2. Build API layer – 8 hrs
   3. Build DB layer – 3 hrs
5. **Add special instructions for delivery**
   1. Build UI layer – 5 hrs
   2. Build API layer – 7 hrs
   3. Build DB layer – 4 hrs
6. **Change or remove delivery instructions**
   1. Build UI layer – 4 hrs
   2. Build API layer – 6 hrs
   3. Build DB layer – 3 hrs
7. **Choose a delivery date and time**
   1. Build UI layer – 6 hrs
   2. Build API layer – 9 hrs
   3. Build DB layer – 5 hrs
8. **Reschedule delivery if needed**
   1. Build UI layer – 5 hrs
   2. Build API layer – 8 hrs
   3. Build DB layer – 4 hrs